## Slide 1: Computer Vision and AI : ITAI 1378
Title
Warehouse Automation
Cesar Noriega Martinez
Proyect Tier: Tier 2 – Moderate complexity, real-world impact

## Slide 2: Computer Vision and AI : ITAI 1378
The problem
Problem: Workers spend hours manually counting inventory, especially items with similar appearance but different sizes (e.g., elbows).
Who cares: Warehouse managers, logistics teams, manufacturers.
Why important: Manual counting is slow, error-prone, and costly.

## Slide 3: Computer Vision and AI : ITAI 1378
Integral Solution
Solution: Computer vision system that detects and counts inventory items using YOLOv8.
Summary: Camera → YOLOv8 detects elbows → Counts by size → Generates report.

## Slide 4: Computer Vision and AI : ITAI 1378
Technical Approach
Technique: Object Detection
Model: YOLOv8 (Ultralytics)
Framework: PyTorch + Ultralytics
Justification: YOLOv8 is fast, accurate, and supports custom training for similar-looking objects.

## Slide 5: Computer Vision and AI : ITAI 1378
Data Plan
Source: Roboflow custom dataset or own collection
Size: ~1,000 images
Labels: Elbow type and size (e.g., small, medium, large)
Preparation: Manual labeling with Roboflow tools

## Slide 6: Computer Vision and AI : ITAI 1378
System Diagram
Code
[Camera Input] → [YOLOv8 Detection] → [Size Classification] → [Count Report]

## Slide 7: Computer Vision and AI : ITAI 1378
Succes Metrics
Metric Type | Example | Target
Primary Metric | Detection Accuracy | ≥ 90%
Secondary Metric | Latency per image | < 1 second

## Slide 8: Computer Vision and AI : ITAI 1378
Week by Week
Week | Task | Milestone
10 | Get dataset, set up env | Dataset ready
11 | Train/fine-tune YOLOv8 | Model working
12 | Test and improve | Good accuracy
13 | Create demo/video | Demo ready
14 | Final testing/docs | Everything done
15 | Present project | Presentation

## Slide 9: Computer Vision and AI : ITAI 1378
Challenges & Backup Plans
Similar-looking items → Use bounding box + size classification
Low accuracy → Add data augmentation
Missing data → Use Roboflow public datasets

## Slide 10: Computer Vision and AI : ITAI 1378
Resources Needed
Resources | Options/Notes
Compute | Google Colab (free)
Frameworks | PyTorch, Ultralytics
Cost | $0–$10 (Roboflow optional API)